Services Booking App

Build Prompt: Backend & Frontend Development, Phase by Phase

# 1. Backend Prompts (Developer 2 — Node.js / Express / PostgreSQL)

### Phase 1: Database Design & Setup

1. Design PostgreSQL schema with tables for:

- Users (id, name, email, password_hash, phone, role, created_at)

- Providers (id, user_id, business_name, description, category,

is_verified, is_online, rating, location_lat, location_lng,

service_radius, verification_documents)

- Services (id, provider_id, name, description, price, duration,

category, is_active)

- Bookings (id, customer_id, provider_id, service_id, booking_time,

status, total_amount, location_lat, location_lng, address, notes)

- Payments (id, booking_id, amount, status, transaction_ref,

payment_method, created_at)

- Reviews (id, booking_id, customer_id, provider_id, rating, comment)

- Notifications (id, user_id, type, title, body, read, created_at)

- Locations (id, booking_id, provider_id, latitude, longitude, timestamp)

- Categories (id, name, icon)

2. Create migration scripts with proper foreign keys, indexes, and constraints

3. Implement connection pooling and environment variable configuration

### Phase 2: Authentication & User Management

1. Build authentication endpoints:

- POST /api/auth/register — user registration with password hashing (bcrypt)

- POST /api/auth/login — JWT token generation

- POST /api/auth/logout — token invalidation

- POST /api/auth/refresh-token — token refresh

- GET /api/auth/me — get current user profile

- PUT /api/auth/update-profile — update user details

2. Implement role-based access control (RBAC): Customer, Provider, Admin

3. Add email verification flow (optional)

4. Implement password reset functionality

5. Add rate limiting and security headers

6. Create middleware for JWT verification and role checking

### Phase 3: Provider & Service Management

1. Build provider endpoints:

- POST /api/providers/register — register as provider

- GET /api/providers — list all providers with filters

- GET /api/providers/:id — get provider details

- PUT /api/providers/:id — update provider profile

- PUT /api/providers/:id/status — toggle online/offline

- GET /api/providers/nearby — find providers by location

2. Build service endpoints:

- POST /api/services — create new service

- GET /api/services — list services (with filters)

- GET /api/services/:id — get service details

- PUT /api/services/:id — update service

- DELETE /api/services/:id — delete service

- GET /api/providers/:id/services — get provider's services

3. Add validation for provider registration (Zod or Joi)

4. Implement service search and filtering

5. Add image upload for provider/service photos (Cloudinary/Firebase)

### Phase 4: Booking System

1. Build booking endpoints:

- POST /api/bookings — create new booking

- GET /api/bookings — list bookings (with filters for role)

- GET /api/bookings/:id — get booking details

- PUT /api/bookings/:id/status — update booking status

- PUT /api/bookings/:id/cancel — cancel booking

- GET /api/customers/:id/bookings — customer's booking history

- GET /api/providers/:id/bookings — provider's bookings

2. Implement booking workflow:

- Customer requests service (status: pending)

- Provider receives notification (status: assigned)

- Provider accepts/rejects (status: accepted/rejected)

- Provider starts service (status: in-progress)

- Provider completes service (status: completed)

- Customer pays (status: paid)

3. Add business logic:

- Check provider availability before booking

- Prevent double booking of same time slot

- Calculate estimated arrival time

- Set booking expiration time for pending requests

### Phase 5: Real-time & Maps Integration

1. Set up Socket.IO:

- Configure Socket.IO server with authentication

- Create events: 'location-update', 'booking-status',

'provider-arriving', 'notification'

- Implement provider location broadcasting to customers

- Add room-based communication (booking-specific rooms)

2. Build location endpoints:

- PUT /api/locations/provider — update provider location

- GET /api/locations/booking/:id — get booking location history

- POST /api/locations/calculate-distance — calculate distance

- POST /api/locations/geocode — address to coordinates

3. Integrate Google Maps APIs:

- Directions API for route calculation

- Distance Matrix API for ETA

- Geocoding API for address conversion

### Phase 6: Payment Integration

1. Build payment endpoints:

- POST /api/payments/initialize — start payment

- POST /api/payments/verify — verify payment status

- GET /api/payments/booking/:id — get booking payments

- POST /api/payments/webhook — handle payment gateway webhooks

2. Integrate Zambian payment gateway:

- Implement payment initialization (Zambian payment API)

- Add webhook handling for payment confirmation

- Create transaction records

- Implement refund/cancellation handling

3. Add payment calculation:

- Service price calculation with tax

- Discount handling

- Payment status tracking

- Receipt generation

### Phase 7: Notifications

1. Build notification endpoints:

- GET /api/notifications — get user notifications

- PUT /api/notifications/:id/read — mark as read

- PUT /api/notifications/read-all — mark all as read

- DELETE /api/notifications/:id — delete notification

2. Implement Firebase Cloud Messaging — send push notifications for:

- Booking confirmation

- Booking status updates

- Provider acceptance/rejection

- Provider arriving

- Payment confirmation

- Promotional messages

3. Add email notifications (optional with Nodemailer)

4. Create in-app notification system

### Phase 8: Admin Panel

1. Build admin endpoints:

- GET /api/admin/users — user management

- GET /api/admin/providers — provider management

- PUT /api/admin/providers/:id/verify — verify provider

- GET /api/admin/bookings — booking management

- GET /api/admin/analytics — dashboard analytics

- GET /api/admin/reports — generate reports

2. Add analytics endpoints:

- Total bookings, revenue, users

- Booking trends

- Provider performance metrics

- Customer satisfaction metrics

# 2. Frontend Prompts (Developer 1 — Flutter)

Build a cross-platform mobile app (Android + iOS) using Flutter — not a web app. Target Flutter's mobile platforms only.

### Phase 1: Project Setup & Navigation

1. Initialize Flutter project with:

- Proper folder structure (lib/models, lib/screens, lib/widgets, lib/services)

- Navigation setup with named routes

- Role-based routing (customer vs provider)

- Theme configuration (colors, typography)

2. Create shared components:

- AppBar widget

- Bottom navigation bar

- Loading indicator

- Error widget

- Custom buttons

- Input fields

- Dropdown selectors

3. Setup dependency injection (GetIt or Provider)

4. Configure environment variables (API URLs, API keys)

5. Setup HTTP client with Dio (interceptors, error handling)

### Phase 2: Authentication Screens

1. Build screens:

- Splash Screen (with app logo/loading)

- Onboarding Screen (3 slides: intro, features, get started)

- Login Screen (email/password, role selection, forgot password)

- Registration Screen (name, email, phone, password, role selection)

- Provider Registration Screen (business details, documents, services)

- OTP Verification Screen

- Forgot Password Screen

2. Implement state management:

- AuthProvider for login/logout state

- Secure storage for JWT token

- Auto-login if token exists

- Role-based redirect after login

### Phase 3: Customer App Screens

1. Home Screen:

- Location selection bar (current location, enter address)

- Category grid (Plumbing, Electrical, Cleaning, etc.)

- Featured providers/special offers

- Recent bookings section

- Quick service request button

2. Service Selection Screen:

- Category-based service list

- Service search/filter

- Service details (name, description, price, provider info)

- Provider profiles with ratings/reviews

3. Booking Screen:

- Service selection

- Date/time picker

- Location selection (map or address input)

- Special instructions input

- Price estimate calculation

- Confirm booking button

4. Tracking Screen:

- Map with provider location

- Real-time location updates

- ETA display

- Provider info (name, photo, rating, phone)

- Booking status updates

- Cancel booking option

5. Payment Screen:

- Payment method selection

- Amount display

- Payment gateway integration

- Receipt/confirmation after payment

6. Profile Screen:

- User info (name, email, phone)

- Booking history

- Reviews given

- Payment methods

- Settings (notifications, privacy, logout)

### Phase 4: Provider App Screens

1. Dashboard Screen:

- Earnings summary (today, week, month)

- Booking stats (completed, pending, cancelled)

- Quick actions (online/offline toggle)

- Recent bookings list

- Performance metrics (rating, completion rate)

2. Requests Screen:

- Incoming booking requests (real-time)

- Accept/Reject buttons

- Request details (customer info, service, location, time)

- Countdown timer for request expiration

3. Navigation Screen:

- Map with route to customer location

- Turn-by-turn navigation

- Arrival confirmation button

- Start service button

- Complete service button

4. Earnings Screen:

- Earnings breakdown

- Withdrawal options

- Transaction history

- Payment reports

5. Reviews Screen:

- Customer ratings

- Review comments

- Average rating display

- Response to reviews

6. Profile Screen:

- Business info (name, description, category)

- Services management (add/edit/delete)

- Working hours

- Service area/radius

- Verification documents

- Settings

### Phase 5: Map & Location Features

1. Setup Google Maps:

- Initialize Google Maps Platform

- Add map to screens (customer home, tracking, provider navigation)

- Custom markers for customers and providers

2. Implement map features:

- Current location detection with permission handling

- Location search with autocomplete

- Provider location tracking (using Socket.IO)

- Route visualization (polyline between points)

- Distance and ETA calculation

- Animate camera to follow provider movement

- Zoom controls

3. Build location components:

- LocationPicker widget

- Address autocomplete search bar

- Map controls (center on user, zoom)

- Info windows for markers

### Phase 6: Real-time Communication

1. Setup Socket.IO:

- Configure socket connection with JWT auth

- Create socket service class

- Handle reconnection logic

2. Implement real-time features:

- Listen for provider location updates

- Listen for booking status changes

- Listen for incoming requests (provider side)

- Listen for new notifications

- Emit location updates (provider)

- Emit booking actions (accept/reject/complete)

3. Add real-time UI updates:

- Animated marker movement on map

- Status badge updates without refresh

- Request notification popup (provider)

- Booking progress indicator

### Phase 7: Notifications & Payment Integration

1. Setup Firebase Cloud Messaging:

- Configure firebase in Flutter project

- Implement push notification handling

- Handle notification navigation (deep linking)

- Show local notifications when app is in background

2. Build Notification Screen:

- List of all notifications

- Read/unread status

- Clear notifications

- Notification actions

3. Integrate Payment Gateway:

- Payment method selection UI

- Integration with payment SDK (if available)

- WebView for payment gateway

- Payment success/failure handling

- Receipt UI

### Phase 8: Admin Panel (Optional)

1. Build admin screens:

- Dashboard with analytics

- User management (list, filter, block)

- Provider management (list, verify, review)

- Booking management (list, filter, cancel)

- Service management

- Reports (download CSV/PDF)

2. Admin features:

- Role-based access for admin users

- Statistical charts (BarChart, PieChart)

- Data export functionality

- Search and filter capabilities

# 3. Common Connection Prompts

### API Integration

1. Create API Service Layer:

- AuthService for authentication endpoints

- BookingService for booking operations

- ProviderService for provider operations

- PaymentService for payment operations

- NotificationService for notification handling

- LocationService for map/location operations

2. Implement repository pattern:

- Abstract API calls in repositories

- Add caching for frequently accessed data

- Handle offline scenarios with local storage

3. Error handling:

- Global error interceptor

- User-friendly error messages

- Retry logic for failed requests

- Connection status monitoring

### State Management

1. Choose state management (Provider, Riverpod, or Bloc):

- User state (auth, profile)

- Booking state (current booking, history)

- Location state (current location, tracking)

- Notification state (unread count, list)

- UI state (loading, error, success)

2. Implement notifications for state changes:

- Provider location updates

- Booking status changes

- New notifications

# 4. Crucial Prompts to Get Right

### Calendar / Time Management

1. Backend:

- Provider availability management

- Time slot reservation

- Conflict detection

- Booking duration calculation

2. Frontend:

- Calendar widget for date selection

- Time slot picker (showing available slots)

- Time zone handling

- Booking duration display

### Zoom Integration (if needed)

1. Backend:

- Zoom OAuth flow

- Meeting creation endpoints

- Meeting link generation

- Meeting data storage

2. Frontend:

- Zoom SDK integration

- Join meeting button

- Meeting status display

### File Upload

1. Backend:

- File upload endpoints (Cloudinary/Firebase)

- File type validation

- Size limits

- Image optimization

2. Frontend:

- Image picker (camera/gallery)

- Document upload (PDF, images)

- Upload progress indicator

- Image preview

This document is structured to be fed directly to a coding agent, phase by phase — covering database design, authentication, core features, real-time communication, payments, notifications, and admin tooling for both the Node.js backend and the Flutter frontend.